Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

Sprint Delivery Plan

| Date | 04 November 2022 |
| --- | --- |
| Team ID | PNT2022TMID39429 |
| Project Name | PERSONAL ASSISTANCE FOR SENIORS WHO ARE SELF RELIANT |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Installation and Creating Account | USN-1 | As a old person, I will install the health monitoring app and I will create an account using mobile number. | 4 | High | MINUTHAA.S MADHAVIKA.R KEERTHANA.K VARALAKSHMI.S |
| Sprint-1 | Login | USN-2 | As a old person, I will sign in using mobile number to know my health updates. | 4 | High | MINUTHAA.S MADHAVIKA.R KEERTHANA.K VARALAKSHMI.S |
| Sprint-2 | Analysing | USN-3 | As a old person, I will verify whether the health monitoring device is linked and it is secure. | 4 | High | MINUTHAA.S MADHAVIKA.R KEERTHANA.K VARALAKSHMI.S |
| Sprint-3 | Alert | USN-4 | As a old person, I will get an alert message through mobile phone - when my health condition is critical. - When my pills gets over. | 4 | High | MINUTHAA.S MADHAVIKA.R KEERTHANA.K VARALAKSHMI.S |
| Sprint-4 | Monitoring | USN-5 | As a old person, I can know about my heart- rate, blood pressure ,body temperature and pills availability which is monitored by the monitoring device. | 4 | High | MINUTHAA.S MADHAVIKA.R KEERTHANA.K VARALAKSHMI.S |
| Sprint-5 | End user | USN-6 | As a old person, I will maintain my health reports which is stored in data collecting device. | 4 | High | MINUTHAA.S MADHAVIKA.R KEERTHANA.K VARALAKSHMI.S |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint- 2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 05 Nov 2022 |
| Sprint- 3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint- 4 and 5 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV = SPRINT DURATION / VELOCITY

= 20/6

= 3.33

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.